

Faculty of Computing and Informatics TPT2201 Industrial Training Student’s Weekly Logbook

|  |  |
| --- | --- |
| Name of the Student | Nik Ahmad Uzair bin Nik Ahmad Faisal |
| ID of the Student | 1201200657 |
| Name of the Company | Grab |
| Period of Training | 3 Months |
| Name of the Company Supervisor | Xiuying Qi |
| Name of the Faculty Supervisor | Mr. Tong Gee Kok |
| Week Number/Report Period | Week 1 |
| Brief Description of Tasks done during the Week  (7/15-7/19) | * Attended an offline onboarding program. * Contacted and got to know my Grab buddy, Shengnan Liu. * Had a short Zoom call with Shengnan Liu and Yihung Shih to request access. * Requested access to the wikis and documentation. * Familiarized myself with the tools and resources available. * Attended Immersion Programme Part 1. * Requested access to engineering tools   and services according to the onboarding wiki.   * Set up GitLab access based on the provided guidelines. * Requested admin permissions for certain tools. * Joined relevant Slack channels. * Attended Immersion Programme Part 2. * Requested access to Xcode. * Met with my Grab buddy to review the overall iOS flow and set up the development environment. * Downloaded Xcode. * Set up my Apple Developer Account to manage developer certificates and provisioning profiles. |



|  |  |
| --- | --- |
| Reflections (Problems encountered if any, Reasons for non-completion of planned tasks if any, Lessons learned, Tasks planned for the next week etc.) | **Blockers**:   * Can't access wikis, which requires me to request access from the respective team. * Can't access documentation, which requires me to request access from the respective team. * Can't access tools, which requires me to request access from the respective team. * Can't further move to next steps after downloading Xcode as needed for some requests for administrative access.   **Next Week Plan:**   * Familiarise myself with the company's codebase, by looking through the   documentation, reading through the code, etc.   * Get comfortable with the development tools and environment. * Go through any onboarding materials provided by the company. * Get to know my team, understand their roles, and identify who I can approach for help. * Brush up my iOS concepts and learn programmatic swift. * Start working on any small tasks or assignments given to me. |
| Remarks from Company Supervisor (if any) |  |
| Signature of Company Supervisor with company stamp |  |